VLMS RAID Log

Varangians LMS — Design Gate

| Field | Detail |
| --- | --- |
| Document | VLMS RAID Log |
| Document code | VLMS-RAID |
| Version | 1.1 |
| Status | Design gate |
| Date | 17 July 2026 |
| Author | Philip |
| Reviewers | Philip (sole reviewer / approver) |
| Approver | [TBC] |
| Scope / phase | Design gate |
| Related documents | governance/raid.md |

## Change History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 1.0 | 17 July 2026 | Philip | Initial design gate release, rendered from docs/ working markdown. |
| 1.1 | 17 July 2026 | Philip | Re-render: governance/raid.md corrected — D-001 (certificate PDF generation) and D-002 (email provider) now recorded as decided per ADR-0001, resolving the stale ‘not yet selected’ status caught at the previous render. |

# Contents

Right-click and choose "Update Field" to build the contents.

Satisfies: ISO 31000:2018 (risk management principles and process), applied proportionately to a solo-delivered project.

# Risks

| ID | Risk | Mitigation approach |
| --- | --- | --- |
| R-001 | Special-category/children's data (safeguarding, medical, consent, DBS) is managed in-system; a data-protection failure has real safeguarding consequences, not just reputational cost. | To be addressed in governance/security-compliance.md (VLMS-SEC) and via OWASP ASVS-aligned NFRs (VLMS-NFR). |
| R-002 | Solo developer/maintainer — no delivery redundancy. Bus-factor risk for ongoing operation and support. | Fewest-moving-parts design preference (e.g. co-located WebJob rather than a separate Azure resource). |

# Assumptions

| ID | Assumption |
| --- | --- |
| A-001 | No external safeguarding governing body/regulator beyond general UK law (confirmed with owner). |
| A-002 | Scale remains “tens of users per role” over the ~2-year horizon; architecture is not being designed for hundreds/thousands of users. |
| A-003 | No data migration from the prior spreadsheets — clean start. |

# Issues

None currently open.

# Dependencies

| ID | Dependency |
| --- | --- |
| D-001 | Certificate PDF generation approach selected (QuestPDF, ADR-0001); a certificate template still needs to be designed before build (requirements/functional.md). |
| D-002 | Outbound transactional email provider selected (Azure Communication Services Email, ADR-0001); a verified sending domain is still required before go-live (ADR-0001 consequences). |