VLMS Project Charter

Varangians LMS – Delivery Gate

| Field | Detail |
| --- | --- |
| Document | VLMS Project Charter |
| Document code | VLMS-CHTR |
| Version | 2.0 |
| Status | Delivery gate edition |
| Date | 13 October 2026 |
| Author | Philip |
| Reviewers | Philip (sole reviewer / approver) |
| Approver | [TBC] |
| Scope / phase | Delivery gate revision |
| Related documents | docs/requirements/problem-statement.md, docs/requirements/stakeholders.md, docs/delivery-plan.md |

## Change History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 2.0 | 13 October 2026 | Philip | Delivery gate edition, rendered from docs/ working markdown (supersedes design gate edition where one exists). |

# Contents

Right-click and choose "Update Field" to build the contents.

# Standards and Conformance

This document satisfies or is consistent with: ISO 21502:2020, PMBOK Guide 8th ed., PRINCE2 7 (stage-boundary governance); ISO/IEC/IEEE 12207:2017.

Generated from the working markdown listed in Related documents; the markdown is authoritative. Status of source material is reproduced as written in each source.

# Problem Statement

Status: in progress

## Project identity

•  Project name: Varangians LMS

•  Document code: VLMS

•  One-line description: [TBC]

•  Provenance: fresh .NET rebuild of a previously abandoned Power Platform (SharePoint/Power Apps/Dataverse/Power Automate/Asana) implementation of the same programme. Only the underlying business requirements are carried forward; the prior tooling and design decisions are deliberately not reused.

## Current state

•  Progress tracking and records are kept in spreadsheets that go out of date; tracking is informal.

•  No curriculum management process: lesson content is not periodically reviewed, and there is no structured way to propose or make incremental improvements to lessons.

•  No structured parent communication channel around a student's progress.

•  No mechanism to encourage learning/reinforcement at home, between formal sessions.

## Drivers (why build this)

1.  Progress tracking — reliable, current tracking of each student's lesson completions and rank progression (replacing out-of-date spreadsheets).

2.  Curriculum management process — a repeatable process to periodically review lessons, propose changes, and make incremental improvements over time (not a one-off content library).

3.  Parent engagement — keep parents informed of their child's progress.

4.  At-home learning — encourage learning/reinforcement outside of formal sessions.

## Desired future state / measurable benefits

Success criteria (initial, deliberately modest): the spreadsheet is retired, and safeguarding/consent and progress data is reliably tracked in the system without incident. No specific engagement KPI (e.g. parent login frequency) is being set at this stage.

## Cost of doing nothing

Status: [TBC] — not yet captured (implicit from drivers: spreadsheets stay out of date, no structured curriculum improvement process, parents stay uninformed).

# Stakeholders

Status: in progress

## Sponsor, owner, decision-maker

•  Philip is sponsor, owner, sole developer, and sole decision-maker/reviewer for requirements and sign-off (a senior leader within the programme with authority to approve all decisions). No other party has a formal say in requirements or sign-off.

•  This is distinct from the system's user base, which is multi-role: teachers, parents, and students all need direct access to the system (this is not a single-user tool). "Solo" describes delivery/ownership only.

## User personas

Status: in progress — carried over from the prior build as a starting hypothesis, being confirmed for this rebuild:

•  Admin/Leader (Philip)

•  Teacher

•  Approver — curriculum/lesson-change approval only; no role in consent or DBS approval, and no access to DBS records

•  Parent/Guardian

•  Student

•  Safeguarding Officer — safeguarding/consent/DBS oversight; alongside Admin, one of only two roles with access to DBS records

Scale: small — tens of users per role (not hundreds), at launch and expected over ~2 years.

Role structure: Approver and Safeguarding Officer are already held by named individuals distinct from Philip (Admin) — these are genuinely separate roles in practice today, not just future-delegation placeholders.

Frequency of use and device context per persona: [TBC].

# Delivery Plan

Status: initial (design gate) — light-touch, proportionate to a solo-delivered project (ISO 21502:2020 stage-boundary guidance applied informally, not as full PRINCE2/PMBOK machinery).

## Phases

1.  Discovery & design (complete) — requirements, ADR-0001–0004, data/low-level design; this design gate.

2.  Build (MVP) — implementation via loop-harness /work-next cycles (one item at a time, in-session, gated by build/verify.ps1) against STATE.md, not a fixed Gantt schedule (solo delivery, no hard deadline — requirements/constraints.md). Scope: curriculum management (propose/approve/resubmit), progress tracking (completion, auto-promotion, certificates, badges), safeguarding/consent/DBS management including the corrected access-control model (adr/0004), parent dashboard + notifications, core reporting + at-risk flagging.

3.  Delivery gate — full test results, RTM completion, security/DPIA sign-off (raid.md D-003), operations readiness (runbook, monitoring — to be scoped at that gate, not over-specified now).

4.  Deferred (post-MVP): at-home learning encouragement (requirements/business-requirements.md).

## Delivery approach

•  Iterative, solo-developer delivery — no fixed milestone dates, no external delivery team to coordinate.

•  Definition of done for build: the loop-harness verify gate exits 0, not a subjective "looks right" call (per the engineer's own loop-engineering practice).

## Exit criteria for the delivery gate (named now, not left implicit)

•  DPIA screening complete (raid.md D-003).

•  Certificate template + delivery mechanism decided and built (requirements/functional.md).

•  OWASP ASVS 5.0 access-control/logging conformance checked against the built system (adr/0004-sensitive-data-access-control.md).

•  All TC-nnn in quality/test-plan.md passing, RTM (quality/traceability.md) complete.

# Assumptions

Assumptions are tracked as A-nnn entries in the RAID log (VLMS-RAID / docs/governance/raid.md). Source-specific assumptions are stated in the sections above.

# Open Questions and [TBC] Gaps

Items below are carried from the source markdown (the containing line or table cell).

- One-line description: [TBC]

Status: [TBC] — not yet captured (implicit from drivers: spreadsheets stay out of date, no structured curriculum improvement process, parents stay uninformed).

Frequency of use and device context per persona: [TBC].

# Glossary

Terms are defined in the VLMS Glossary (VLMS-GLOS / docs/glossary.md).