VLMS Delivery Plan

Varangians LMS – Delivery Gate

| Field | Detail |
| --- | --- |
| Document | VLMS Delivery Plan |
| Document code | VLMS-DEL |
| Version | 2.0 |
| Status | Delivery gate edition |
| Date | 13 October 2026 |
| Author | Philip |
| Reviewers | Philip (sole reviewer / approver) |
| Approver | [TBC] |
| Scope / phase | Delivery gate revision |
| Related documents | docs/delivery-plan.md |

## Change History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 2.0 | 13 October 2026 | Philip | Delivery gate edition, rendered from docs/ working markdown (supersedes design gate edition where one exists). |

# Contents

Right-click and choose "Update Field" to build the contents.

# Standards and Conformance

This document satisfies or is consistent with: ISO 21502:2020, PMBOK Guide 8th ed., PRINCE2 7 (stage-boundary governance).

Generated from the working markdown listed in Related documents; the markdown is authoritative. Status of source material is reproduced as written in each source.

# Delivery Plan

Status: initial (design gate) — light-touch, proportionate to a solo-delivered project (ISO 21502:2020 stage-boundary guidance applied informally, not as full PRINCE2/PMBOK machinery).

## Phases

1.  Discovery & design (complete) — requirements, ADR-0001–0004, data/low-level design; this design gate.

2.  Build (MVP) — implementation via loop-harness /work-next cycles (one item at a time, in-session, gated by build/verify.ps1) against STATE.md, not a fixed Gantt schedule (solo delivery, no hard deadline — requirements/constraints.md). Scope: curriculum management (propose/approve/resubmit), progress tracking (completion, auto-promotion, certificates, badges), safeguarding/consent/DBS management including the corrected access-control model (adr/0004), parent dashboard + notifications, core reporting + at-risk flagging.

3.  Delivery gate — full test results, RTM completion, security/DPIA sign-off (raid.md D-003), operations readiness (runbook, monitoring — to be scoped at that gate, not over-specified now).

4.  Deferred (post-MVP): at-home learning encouragement (requirements/business-requirements.md).

## Delivery approach

•  Iterative, solo-developer delivery — no fixed milestone dates, no external delivery team to coordinate.

•  Definition of done for build: the loop-harness verify gate exits 0, not a subjective "looks right" call (per the engineer's own loop-engineering practice).

## Exit criteria for the delivery gate (named now, not left implicit)

•  DPIA screening complete (raid.md D-003).

•  Certificate template + delivery mechanism decided and built (requirements/functional.md).

•  OWASP ASVS 5.0 access-control/logging conformance checked against the built system (adr/0004-sensitive-data-access-control.md).

•  All TC-nnn in quality/test-plan.md passing, RTM (quality/traceability.md) complete.

# Assumptions

Assumptions are tracked as A-nnn entries in the RAID log (VLMS-RAID / docs/governance/raid.md). Source-specific assumptions are stated in the sections above.

# Open Questions and [TBC] Gaps

No [TBC] markers in the source markdown at this gate.

# Glossary

Terms are defined in the VLMS Glossary (VLMS-GLOS / docs/glossary.md).