VLMS RAID Log and Risk Register

Varangians LMS – Delivery Gate

| Field | Detail |
| --- | --- |
| Document | VLMS RAID Log and Risk Register |
| Document code | VLMS-RAID |
| Version | 2.0 |
| Status | Delivery gate edition |
| Date | 13 October 2026 |
| Author | Philip |
| Reviewers | Philip (sole reviewer / approver) |
| Approver | [TBC] |
| Scope / phase | Delivery gate (ongoing) |
| Related documents | docs/governance/raid.md |

## Change History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 2.0 | 13 October 2026 | Philip | Delivery gate edition, rendered from docs/ working markdown (supersedes design gate edition where one exists). |

# Contents

Right-click and choose "Update Field" to build the contents.

# Standards and Conformance

This document satisfies or is consistent with: ISO 31000:2018 (risk management).

Generated from the working markdown listed in Related documents; the markdown is authoritative. Status of source material is reproduced as written in each source.

# RAID Log

Status: in progress (per ISO 31000:2018 — proportionate to a solo-delivered project)

## Risks

•  R-001: Special-category/children's data (safeguarding, medical, consent, DBS) is managed in-system; a data-protection failure has real safeguarding consequences, not just reputational cost. Mitigation: governance/security-compliance.md, OWASP ASVS-aligned NFRs, and — added across three design-review passes — the ConsentRecord/ConsentSensitiveDetails entity split with structural whole-entity access control (adr/0004-sensitive-data-access-control.md: EF Core global query filters + IMaterializationInterceptor-based read audit log) and verified guardian-linking (design/data-design.md), closing gaps the initial design left open (no read-audit trail; no verification that a self-registering parent was genuinely a child's guardian; a masking mechanism that couldn't actually mask individual columns; an audit-write mechanism that couldn't reliably identify which entity was read).

•  R-002: Solo developer/maintainer — no delivery redundancy. Bus-factor risk for ongoing operation and support.

## Assumptions

•  A-001: No external safeguarding governing body/regulator beyond general UK law (confirmed with owner).

•  A-002: Scale remains "tens of users per role" over the ~2-year horizon; architecture is not being designed for hundreds/thousands of users.

•  A-003: No data migration from the prior spreadsheets — clean start.

## Issues

•  None currently open.

## Dependencies

•  D-001: Certificate PDF generation approach selected (QuestPDF, adr/0001-technology-stack.md); a certificate template still needs to be designed before build (see requirements/functional.md).

•  D-002 (updated by `adr/0005-hosting-pivot-self-hosted-vps-postgresql.md`): Outbound transactional email now goes via SMTP (the organisation's existing Microsoft 365 mailbox, or a free-tier transactional provider — final pick tracked as a build item) rather than Azure Communication Services Email. A verified sending domain (SPF/DKIM/DMARC) is provider-agnostic and is still required before go-live regardless of which SMTP path is chosen.

•  D-003 (added at second design review): DPIA (Data Protection Impact Assessment) screening against ICO guidance is required given special-category and children's data are processed (UK GDPR Art. 35). Owner: Philip. Due: before go-live, not deferred to an undated future document — this is a dated, owned commitment recorded here directly rather than a forward reference to delivery-plan.md. Draft DPIA written 13/10/2026: `governance/dpia.md` (screening and full assessment; lawful bases and sign-off await Philip), with a draft privacy notice in governance/privacy-notice.md.

•  **D-004 (added when the ADR-0004 §4 tamper-protection DENY was re-targeted to public; the PostgreSQL port under adr/0005-hosting-pivot-self-hosted-vps-postgresql.md made this dependency more load-bearing, not just provider-generic; structurally closed for ordinary roles at pass 8 — see below): the production application must connect to the database as a least-privilege role — able to `SELECT`/`INSERT` on `sensitive_data_access_logs` but never explicitly granted `UPDATE`/`DELETE` on it, and never the table owner or a superuser/`BYPASSRLS` role. Originally a stronger operational requirement than the SQL Server design carried** — checked against current PostgreSQL documentation, not assumed equivalent (adr/0004-sensitive-data-access-control.md §4 pass 6): SQL Server's DENY ... TO public overrode any grant a principal held, so only the table owner/sysadmin could bypass it even if mistakenly granted direct access; PostgreSQL's REVOKE UPDATE, DELETE ON sensitive_data_access_logs FROM PUBLIC alone had no such override.

Update (pass 8, `adr/0004-sensitive-data-access-control.md` Decision §6): Row-Level Security (ALTER TABLE ... ENABLE/FORCE ROW LEVEL SECURITY plus permissive SELECT/INSERT policies and deliberately no UPDATE/DELETE policy) now provides a structural, DENY-equivalent block on UPDATE/DELETE for every role this deployment creates, including the table owner (vlms_owner) — closing the gap the paragraph above describes for ordinary roles, not just documenting the operational discipline around it. The residual is now narrower and named precisely: only a genuine PostgreSQL superuser session, or a role explicitly granted `BYPASSRLS`, still bypasses this — the same class of unavoidable residual the original SQL Server DENY always carried via sysadmin/dbo, not a newly discovered weakness. Neither vlms_owner nor vlms_app is created with SUPERUSER or BYPASSRLS (deploy/postgres/00-create-roles-and-database.sql — both explicitly NOSUPERUSER, and BYPASSRLS defaults off and is never granted), so this residual does not apply to either role as currently provisioned. The least-privilege connection discipline below remains good practice and is still required (RLS does not make an over-privileged connection role safe by itself — it specifically means an over-privileged role granted UPDATE/DELETE directly can still be blocked by RLS, but a role connected as a superuser bypasses everything, RLS included), but "never issue GRANT UPDATE/GRANT DELETE on this table to the app's role" is no longer the sole backstop the way it was between pass 6 and pass 8. Relatedly, any future retention-purge job for SensitiveDataAccessLog (the separate 6-year retention concern) must now run as a genuine superuser or BYPASSRLS role specifically — not merely "an elevated role," since an ordinary elevated role with a direct GRANT DELETE would still be blocked by RLS. Owner: Philip. Due: before go-live (a deployment/operations-readiness check, per delivery-plan.md Phase 3) — this update closes the design gap; the operational verification step in deploy/README.md (a live UPDATE as vlms_app must fail) still needs to be run against a real deployed server, which has not happened yet (no live PostgreSQL server exists for this project as of this pass). See adr/0004-sensitive-data-access-control.md §4/§6, adr/0005-hosting-pivot-self-hosted-vps-postgresql.md.

# Assumptions

Assumptions are tracked as A-nnn entries in the RAID log (VLMS-RAID / docs/governance/raid.md). Source-specific assumptions are stated in the sections above.

# Open Questions and [TBC] Gaps

No [TBC] markers in the source markdown at this gate.

# Glossary

Terms are defined in the VLMS Glossary (VLMS-GLOS / docs/glossary.md).