VLMS Project Charter

Varangians LMS — Design Gate

| Field | Detail |
| --- | --- |
| Document | VLMS Project Charter |
| Document code | VLMS-CHTR |
| Version | 1.0 |
| Status | Design gate |
| Date | 17 July 2026 |
| Author | Philip |
| Reviewers | Philip (sole reviewer / approver) |
| Approver | [TBC] |
| Scope / phase | Design gate |
| Related documents | problem-statement.md, stakeholders.md, delivery-plan.md |

## Change History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 1.0 | 17 July 2026 | Philip | Initial design gate release, rendered from docs/ working markdown. |

# Contents

Right-click and choose "Update Field" to build the contents.

Satisfies: ISO 21502:2020 (project management guidance); PRINCE2 7 business-case and stage-boundary practice.

# 1. Vision

A fresh .NET rebuild of the Varangians programme's lesson/rank tracking, curriculum management and safeguarding/consent administration, replacing informal spreadsheet tracking. This is a rebuild of a previously abandoned Power Platform (SharePoint/Power Apps/Dataverse/Power Automate/Asana) implementation of the same programme; only the underlying business requirements are carried forward, not the prior tooling.

[TBC – owner: Philip] A single-line project description has not yet been agreed (problem-statement.md).

# 2. Objectives

Progress tracking — reliable, current tracking of each student's lesson completions and rank progression, replacing out-of-date spreadsheets.

Curriculum management process — a repeatable process to periodically review lessons, propose changes, and make incremental improvements over time.

Parent engagement — keep parents informed of their child's progress.

At-home learning — encourage learning/reinforcement outside of formal sessions (deferred; not MVP — see business-requirements.md).

# 3. Business justification

Current state: progress tracking and records are kept in spreadsheets that go out of date and are informal; there is no curriculum management process for reviewing or improving lesson content; there is no structured parent communication channel around a student's progress; and there is no mechanism to encourage learning between formal sessions.

[TBC – owner: Philip] A quantified cost of doing nothing has not yet been captured (problem-statement.md); the qualitative case above (from the stated drivers) is what exists today.

# 4. Scope summary

MVP (must-have): progress tracking (BR-001), curriculum management (BR-002), safeguarding/consent/DBS tracking (BR-003, confirmed as a hard in-system requirement, not an external process), certificates and badges (BR-004), parent engagement (BR-005), reporting (BR-006). Deferred: at-home learning encouragement (resources/assignments for use between sessions).

# 5. Governance and stakeholders

Philip is sponsor, owner, sole developer, and sole decision-maker/reviewer for requirements and sign-off. No other party has a formal say in requirements or sign-off. This is distinct from the system's user base, which is multi-role.

| Role | Notes |
| --- | --- |
| Admin / Leader (Philip) | Full access; programme administration. |
| Teacher | Marks lesson completions; proposes curriculum changes. |
| Approver | Curriculum/lesson-change approval only — no role in consent or DBS approval, no access to DBS records. |
| Parent / Guardian | Views own child(ren)'s progress; receives notifications; submits consent. |
| Student | Views own record. |
| Safeguarding Officer | Safeguarding/consent/DBS oversight; one of only two roles (with Admin) with access to DBS records. |

Scale: small — tens of users per role (not hundreds), at launch and expected over approximately two years (A-002).

# 6. High-level approach

Blazor Web App (PWA) on Azure App Service (Linux), Azure SQL Database, Microsoft Entra External ID, Azure Blob Storage, Azure Communication Services Email, and QuestPDF for certificate generation — see ADR-0001 (VLMS-ADR) for the full decision record and rejected alternatives.

# 7. Indicative phases and milestones

[TBC – owner: Philip] delivery-plan.md is not yet started; phases, milestones and a delivery schedule have not been agreed.

# 8. Success criteria

Deliberately modest at this stage: the spreadsheet is retired, and safeguarding/consent and progress data is reliably tracked in the system without incident. No specific engagement KPI (e.g. parent login frequency) is being set at this stage.

# 9. High-level risks

| ID | Risk |
| --- | --- |
| R-001 | Special-category/children's data (safeguarding, medical, consent, DBS) is managed in-system; a data-protection failure has real safeguarding consequences, not just reputational cost. |
| R-002 | Solo developer/maintainer — no delivery redundancy. Bus-factor risk for ongoing operation and support. |

Full register: VLMS-RAID.

# 10. Gate / decision structure

Design gate (this package) → approval triggers handover to loop-harness for implementation → delivery gate (go/no-go to release). Philip is the sole decision-maker/reviewer at every gate.